**Daily Scrum Meeting**

The Scum Meeting for this sprint is conducted for 30 minutes per day. Below are each developer’s accomplishment, challenges and tasks that will be worked on.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Developer’s Name** | **Accomplishment** | **Challenges** | **Tasks to be worked on** |
| 12/12/2016 | Chew Joon Gil | - | - | Break down tasks for user story (Create A New Purchase) |
| Beh Chun Pang | - | - | Break down tasks for user story (View A Purchase Details) |
| Benjamin Ng | - | - | Break down tasks for user story (Delete A Purchase) |
| Goh Thuan Ho | - | - | Break down tasks for user story (Maintain Purchase) |
| 13/12/2016 | Chew Joon Gil | Break down tasks for user story (Create A New Purchase) | - | Design the database tables for the Purchase and fill in records in the tables |
| Beh Chun Pang | Break down tasks for user story (View A Purchase Details) | - | Design the user interface (Create A New Purchase & View A Purchase Details) |
| Benjamin Ng | Break down tasks for user story (Delete A Purchase) | - | Design the user interface (Delete A Purchase) |
| Goh Thuan Ho | Break down tasks for user story (Maintain Purchase) | - | Design the user interface (Maintain Purchase) |
| 13/12/2016 | Chew Joon Gil | Database is completed | Difficult to avoid redundancy in the records | code the user interface (Create A New Purchase) |
| Beh Chun Pang | Design the user interface (Create A New Purchase & View A Purchase Details) completed | Unsure of the design to use | Code the user interface (View A Purchase Details) |
| Benjamin Ng | Design the user interface (Delete A Purchase) completed | Unsure of the design to use | Code the user interface (Delete A Purchase) |
| Goh Thuan Ho | Design of the user interface (Maintain Purchase) completed | Unsure of the details to display | Code the user interface (Maintain Purchase) |
| 14/12/2016 | Chew Joon Gil | Coding of the user interface (Create A New Purchase) completed | Difficulty in deciding the best user interface for login | Test the user interface (Create A New Purchase) |
| Beh Chun Pang | Code the user interface (View A Purchase Details) completed | Hard time in adjusting the alignment | Test the user interface (View A Purchase Details) |
| Benjamin Ng | Code the user interface (Delete A Purchase) completed | Hard time in adjusting the alignment | Test the user interface (Delete A Purchase) |
| Goh Thuan Ho | Code the user interface (Maintain Purchase) completed | Hard time in adjusting the alignment | Test the user interface (Maintain Purchase) |
| 15/12/2016 | Chew Joon Gil | Test the user interface (Create A New Purchase) completed | - | Code the function (Create A New Purchase) |
| Beh Chun Pang | Test the user interface (View A Purchase Details) completed | - | Code the function (View A Purchase Details) |
| Benjamin Ng | Test the user interface (Delete A Purchase) completed | - | Code the function (Delete A Purchase) |
| Goh Thuan Ho | Test the user interface (Maintain Purchase) completed | - | Code the function (Maintain Purchase) |
| 16/12/2016 | Chew Joon Gil | Code the function (Create A New Purchase) completed | - | Test the function (Create A New Purchase) |
| Beh Chun Pang | Code the function (View A Purchase Details) completed |  | Test the function (View A Purchase Details) |
| Benjamin Ng | Code the function (Delete A Purchase) partially completed | Encounter several error | Code the function (Delete A Purchase) |
| Goh Thuan Ho | Code the function (Maintain Purchase) partially completed | Encounter several error | Code the function (Maintain Purchase) |
| 17/12/2016 | Chew Joon Gil | Test the function (Create A New Purchase) completed | - | - |
| Beh Chun Pang | Test the function (View A Purchase Details) completed | - | - |
| Benjamin Ng | Code the function (Delete A Purchase) partially completed | - | Test the function (Delete A Purchase) |
| Goh Thuan Ho | Code the function (Maintain Purchase) partially completed | - | Test the function (Maintain Purchase) |
| 18/12/2016 | Benjamin Ng | Test the function (Delete A Purchase) completed | - | - |
| Goh Thuan Ho | Test the function (Maintain Purchase) partially completed | - | - |