**Sprint Review Meeting**

In the Sprint Review Meeting, the development team and the Scum Master reviewed the project developed throughout the first sprint to the product owner as well as the stakeholders. Below are the records of the feedbacks and opinions from the product owner and the stakeholders.

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer’s Name** | **Tasks/Functions presented** | **Feedbacks from product owner/stakeholders** | **Tasks will be worked on the next sprint** |
| Beh Chun Pang | View A Purchase Details | **Good features:**   * The View function worked correctly and efficiently and Purchase details can be viewed. | - |
| Chew Joon Gil | Create A New Purchase | **Good features:**   * The functions worked correctly and properly as expected. | * Perform coding and testing on : * Layout design for Create Payment * Create Payment * Perform bugs fixing in the code. |
| Choo Mei Peng |  |  | * Perform coding and testing on : * Layout design for View Payment Details * View Payment Details function.   Perform bugs fixing in the code. |
| Benjamin Ng | Delete A Purchase | **Good features:**   * The Delete function worked well and Purchase details can be Deleted. | Become the Scrum Master in the next sprint and continue to lead the development team. |
| Goh Thuan Ho | Maintain Purchase | **Good features:**   * Purchase can be Maintained perfectly without errors | .  - |

**Other comments from product stakeholders for the overall system:**

1. The system should have a tooltip for the users to understand the UI more efficiently.