**Sprint Review Meeting**

In the Sprint Review Meeting, the development team and the Scum Master reviewed the project developed throughout the first sprint to the product owner as well as the stakeholders. Below are the records of the feedbacks and opinions from the product owner and the stakeholders.

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer’s Name** | **Tasks/Functions presented** | **Feedbacks from product owner/stakeholders** | **Tasks will be worked on the next sprint** |
| Chew Joon Gil | - | **-** | Become the Scrum Master in the next sprint and continue to lead the development team. |
| Beh Chun Pang | Staff Login & Password Recovery | **Good features:**   * The functions worked correctly and properly as expected. | * Perform coding and testing on : * Layout design for Create A New Member function * Create A New Member function * Perform bugs fixing in the code. |
| Choo Mei Peng | Create A New Staff | **Good features:**   * The View function worked correctly and efficiently and Staff details can be viewed. | * Perform coding and testing on : * Layout design for View A Member Details * View A Member Details function.   Perform bugs fixing in the code. |
| Benjamin Ng | Update A Staff Details | **Good features:**   * The update function worked well and Staff details can be updated. | * Perform coding and testing on : * Layout design for Update A member Details * Update A member Details function. * Perform bugs fixing in the code. |
| Goh Thuan Ho | Delete A Staff | **Good features:**   * Staff can be deleted perfectly without errors | * Perform coding and testing on : * Layout design for Delete A member * Delete A member Details function. * Perform bugs fixing in the code. |

**Other comments from product stakeholders for the overall system:**

1. The system should have a tooltip for the users to understand the UI more efficiently.