**Sprint Review Meeting**

In the Sprint Review Meeting, the development team and the Scum Master reviewed the project developed throughout the second sprint to the product owner as well as the stakeholders. Below are the records of the feedbacks and opinions from the product owner and the stakeholders.

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer’s Name** | **Tasks/Functions presented** | **Feedbacks from product owner/stakeholders** | **Tasks will be worked on the next sprint** |
| Beh Chun Pang | Create A New Member | **Good features:**   * The functions worked correctly and properly as expected. | Become the Scrum Master in the next sprint and continue to lead the development team. |
| Chew Joon Gil |  |  | * Perform coding and testing on : * Layout design for Create a bus * Create a bus function. * Perform bugs fixing in the code. |
| Choo Mei Peng | View A Member Details | **Good features:**   * The View function worked correctly and efficiently and Member details can be viewed. | * Perform coding and testing on : * Layout design for View a bus details * View a bus details   function.  Perform bugs fixing in the code. |
| Benjamin Ng | Update A member Details | **Good features:**   * The update function worked well and member details can be updated. | * Perform coding and testing on : * Layout design for Update a bus details * Update a bus details function. * Perform bugs fixing in the code. |
| Goh Thuan Ho | Delete A member | **Good features:**   * member can be deleted perfectly without errors | * Perform coding and testing on : * Layout design for Delete a bus * Delete a bus function. * Perform bugs fixing in the code. |

**Other comments from product stakeholders for the overall system:**

1. The system should have a tooltip for the users to understand the UI more efficiently.