**Daily Scrum Meeting**

The Scum Meeting for this sprint is conducted for 15 minutes per day. Below are each developer’s accomplishment, challenges and tasks that will be worked on.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Developer’s Name** | **Accomplishment** | **Challenges** | **Tasks to be worked on** |
| 5/12/2016 | Chew Joon Gil | - | - | Break down tasks for user story (Create a bus) |
| Choo Mei Peng | - | - | Break down tasks for user story (View a bus details) |
| Benjamin Ng | - | - | Break down tasks for user story (Update a bus details) |
| Goh Thuan Ho | - | - | Break down tasks for user story (Delete a bus) |
| 6/12/2016 | Chew Joon Gil | Break down tasks for user story (Create a bus) | - | Design the database tables for the bus and fill in records in the tables |
| Choo Mei Peng | Break down tasks for user story (View a bus details) | - | Design the user interface (Create a bus & View a bus details) |
| Benjamin Ng | Break down tasks for user story (Update a bus details) | - | Design the user interface ((Update a bus details) |
| Goh Thuan Ho | Break down tasks for user story (Delete a bus) | - | Design the user interface (Delete a bus) |
| 7/12/2016 | Chew Joon Gil | Database is completed | Difficult to avoid redundancy in the records | code the user interface (Create a bus) |
| Choo Mei Peng | Design the user interface (Create a bus & View a bus details)completed | Unsure of the design to use | Code the user interface (View a bus details) |
| Benjamin Ng | Design the user interface (Update a bus) completed | Unsure of the design to use | Code the user interface (Update a bus) |
| Goh Thuan Ho | Design of the user interface (Delete a bus) completed | Unsure of the details to display | Code the user interface (Delete a bus) |
| 8/12/2016 | Chew Joon Gil | Coding of the user interface (Create a bus)completed | Difficulty in deciding the best user interface for login | Code the function (Create a bus) |
| Choo Mei Peng | Code the user interface (Update a bus details) completed | Hard time in adjusting the alignment | Code the function (View a bus details) |
| Benjamin Ng | Code the user interface (Update a bus details) completed | Hard time in adjusting the alignment | Code the function (Update a bus details) |
| Goh Thuan Ho | Code the user interface (Delete a bus) completed | Hard time in adjusting the alignment | Code the function (Delete a bus) |
| 9/12/2016 | Chew Joon Gil | Code the function (Create a bus) completed | Encounter several errors | Fix error |
| Choo Mei Peng | Code the function (View a bus details) completed | Encounter several errors | Fix error |
| Benjamin Ng | Code the function (Update A Member Details) completed | Unsure of the way to query required data from database | Fix error |
| Goh Thuan Ho | Code the function (Delete a bus) completed | Unsure of the way to query required data from database | Fix error |
| 10/12/2016 | Chew Joon Gil | Error fixed | Hard time in fixing error | Test the function (Create a bus) |
| Choo Mei Peng | Error fixed | Hard time in fixing error | Test the function (View a bus details) |
| Benjamin Ng | Error fixed | Hard time in fixing error | Test the function (Update a bus details) |
| Goh Thuan Ho | Error fixed | Hard time in fixing error | Test the function (Delete a bus) |
| 11/12/2016 | Chew Joon Gil | Test the function (Create a bus) completed | - |  |
| Choo Mei Peng | Test the function (View a bus details) completed | - |  |
| Benjamin Ng | Test the function (Update a bus details) completed | - |  |
| Goh Thuan Ho | Test the function (Delete a bus) completed | - |  |