**Daily Scrum Meeting**

The Scum Meeting for this sprint is conducted for 30 minutes per day. Below are each developer’s accomplishment, challenges and tasks that will be worked on.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Developer’s Name** | **Accomplishment** | **Challenges** | **Tasks to be worked on** |
| 19/12/2016 | Beh Chun Pang | - | - | Break down tasks for user story (Create Payment) |
| Choo Mei Peng | - | - | Break down tasks for user story (View Payment Details) |
| 20/12/2016 | Beh Chun Pang | Break down tasks for user story (Create Payment) | - | Design the database tables for the Payment and fill in records in the tables |
| Choo Mei Peng | Break down tasks for user story (View Payment Details) | - | Design the user interface (Create Payment & View Payment Details) |
| 21/12/2016 | Beh Chun Pang | Database is completed | Difficult to avoid redundancy in the records | code the user interface (Create Payment) |
| Choo Mei Peng | Design the user interface (Create Payment & View Payment Details)completed | Unsure of the design to use | Code the user interface (View Payment Details) |
| 22/12/2016 | Beh Chun Pang | Coding of the user interface (Create Payment)completed | Difficulty in deciding the best user interface for login | Code the function (Create Payment) |
| Choo Mei Peng | Code the user interface (View Payment Details) completed | Hard time in adjusting the alignment | Code the function (View Payment Details) |
| 23/12/2016 | Beh Chun Pang | Code the function (Create Payment) partially completed | Encounter error | Fix error (Create Payment) |
| Choo Mei Peng | Code the function (View Payment Details) partially completed | Encounter error | Fix error (View Payment Details) |
| 24/12/2016 | Beh Chun Pang | Code the function (Create Payment) completed | - | Test the function (Create Payment) |
| Choo Mei Peng | Code the function (View Payment Details) completed | - | Test the function (View Payment Details) |
| 25/12/2016 | Beh Chun Pang | Test the function (Create Payment) completed | - | - |
| Choo Mei Peng | Test the function (View Payment Details) completed | - | - |